## Slide 1: Objective
Develop and Deliver a payment application which is scalable and consumes less storage and is fast in operation and user friendly

## Slide 2: Team Structure
It will be following Agile Scrum with different Scrum Teams. The Scrum Team members will be:
1.Tech lead
2.Developers
3.QA Engineer
4.Devops Engineer
5.Support Engineer
It will be cross functional team.

## Slide 3: Roles and Responsibilities
1.Tech lead :- The Role of this resource will be to design the architecture of the application. Guide the Developers to achieve the desired functionality as mentioned in the architecture. He will also do the Code reviews.
2.Developers:- The Developers will develop the application based on the technical documents reviewed and approved by the client and the management. The Development team will make use of Microservices on Docker Container for the various services required for the application to execute .
3.QA Engineer:- The QA engineer will test the application being developed and ensuring the requirements are achieved as mentioned in the Requirement Specifications.
4.Devops Engineer:- The Devops engineer will look after the code merge activities and he will create a infrastructure for CI/CD
5.Support Engineer:- The Support engineer will help all other team members in providing support for any hardware or infrastructure requirements.
It will be cross functional team.
There will be a Scrum Master who will ensure the product is developed within Sprint deadlines and a Product Owner who will continuously interact with the stakeholders and will get the product being reviewed and approved by them..

## Slide 4: KPIs
As we are following Scrum, the KPIs will be the number of User Stories completed within a Sprint.
For Developers, the no of Modules delivered in a Sprint and with No Critical Bugs.
For QA, the KPIs will be no of test cases executed, no of Show stopper defects logged.
The User Stories will be tracked in JIRA, test cases will be tracked in Test Management Tool called Testrail.

## Slide 5: KPIs
The KPIs will be monitored using the various metrics being maintained and monitored like Defect Density, Sprint metrices like Burndown chart,Control Flow chart,etc.